
[image: image1.jpg]Ny ) M

Central Vermont Regional Planning Commission




Great Brook
Phase 2 Stream Geomorphic Assessment and River Corridor Plan
Request for Proposals
Project Schedule: 

	March 27, 2013
	RFP published and advertised

	April 3, 2013
	Deadline for submission of questions in writing via email

	April 4, 2013
	Response to questions distributed

	April 8, 2013
	Proposal deadline 

	Week of April 8, 2013
	Selection Committee meeting

	By April 15, 2013
	Consultant Notification

	November 15, 2013
	Phase 2 Data collected 

	March 30, 2014
	Final River Corridor Plan and Project Completion

	
	


Proposals should be submitted via email by 4:30 PM on April 8, 2013 to the following address:

Email: currier@cvregion.com
Introduction:

The Central Vermont Regional Planning Commission, referred to as “CVRPC”, is soliciting proposals from qualified consultants to perform Phase 2 Geomorphic Assessments on 2 reaches (approximately 3.5 miles) of the Great Brook in Plainfield, VT and write a corresponding River Corridor Plan.  The River Corridor Plan will incorporate previously collected phase 2 data on the first 5 miles with this last 3.5 miles of phase 2 data into one report for the Great Brook.  This assessment and report are part of a larger project that CVRPC will utilize in the development of a river hazard zone for Great Brook 
The maximum budget for this work is $10,950.  Please provide work estimates based on this fixed budget amount.   

Scope of Services:

The selected consultant will conduct Steps 1-7 of the Phase 2 Stream Geomorphic Assessment on the designated reaches.  The selected consultant will coordinate with CVRPC and the State to conduct a scoping meeting before starting the assessment.   The consultant will make all necessary landowner contacts and secure landowner permission for accessing river frontage lands along assessed reaches.  The consultant will be responsible for the final assessment and quality assurance reports and will conduct quality assurance checks prior to submitting data for quality assurance reviews by the State.  The State will provide technical assistance, training and assistance with data review for project development.


[image: image2.emf]
Description of Phase 2 and Corridor Planning Tasks:

A. A scoping meeting will be conducted at the initiation of the project between the consultant, CVRPC, Town of Plainfield, and the State to insure tasks and deliverables are understood and identification of any needs/limitations/conflicts/etc. can be made prior to grant tasks being started. 

B. The consultant will coordinate with CVRPC to ensure that landowner permission to access riparian lands has been obtained in order to conduct the assessment.
C. CVRPC will supply a staff member or volunteer to work with the consultant on the gathering of field data.

A. The consultant will collect Phase 2 stream geomorphic and habitat assessment data using the 2008 habitat protocol, including Phase 2, Steps 1-7, for designated reaches.  Specific reaches will be identified in conjunction with State.  To the extent that landowners give permission for access, each reach is to be assessed in its entirety.  Subdivision of reaches into segments and/or sub-reaches will be completed as described in the State Phase 2 Protocols.  The assessment shall follow protocols specified in the most current version of the State’s Stream Geomorphic Assessment Phase 2 Handbook.

D. The consultant will share quality assurance/quality control responsibilities with the Department of Environmental Conservation (DEC). The consultant will be responsible for scheduling the initial field period with DEC River Management Scientists to ensure that the assessment, mapping, and quality assurance objectives for the project will be met.
E. Record all sketch, photo, and assessment data on the State’s Stream Geomorphic Assessment Phase 2 Assessment field forms and enter data into the current version of the State’s Web Based Data Management System (DMS). Maintain reproducible copies of all field documents. 

F. Field sketches and Global Positioning System (GPS) locations will be used to create Geographic Information Systems (GIS) coverages and document the location of:  reach and segment breaks, photo points, cross-section locations, and other definite features located during the field assessment. 

G. The Feature Indexing Tool (FIT) of the most current version of the Stream Geomorphic Assessment Tool (SGAT) will be used to index the following features: 

	Point Features:

	Phase 1 Step
	Phase 2 Step
	Impact
	Sub-Impact
	Location
	Numeric Field
	Text Field

	3.1
	1.2
	Alluvial Fan
	
	
	
	

	3.2
	1.6
	Grade Control
	Dam

Ledge 

Waterfall

Weir
	Upstream

Mid-Segment Downstream
	Total Height 
	Height Above Water

	NA
	3.3
	Mass Failure
	
	
	Height
	

	5.5
	5.5
	Dredging
	Dredging

Gravel Mining

Commercial Mining
	
	
	

	NA
	4.4
	Debris Jam
	
	
	
	

	NA
	4.6
	Stormwater Input
	
	
	
	

	NA
	4.9
	Beaver Dam
	
	
	
	

	NA
	5.2
	Migration
	Neck Cut Off

Flood chute

Avulsion

Braiding
	
	
	

	NA
	5.3
	Steep Riffle or Head Cut
	Head Cut

Steep Riffle
	
	
	

	NA
	5.4
	Stream Crossing
	Stream Ford

Animal Crossing
	
	
	

	NA
	3.3
	Gully
	
	
	Height
	

	Line Features:



	Phase 1 Step
	Phase 2 Step
	Impact
	Sub-Impact
	Location
	Numeric Field
	Text Field

	6.2
	1.3
	Development
	
	One Side

Both Sides
	
	

	6.1
	1.3
	Encroachment
	Berm

Improved Path

Road

Railroad
	One Side

Both Sides
	
	

	5.3
	3.1
	Bank Armoring or Revetment
	Rip-Rap 

Hard Bank 

Other 
	Right Bank

Left Bank
	
	

	7.2
	3.1
	Erosion
	
	Right Bank

Left Bank
	Height
	

	NA
	3.1
	Mass Failures
	
	Right Bank

Left Bank
	Height
	

	5.4
	5.5
	Straightening
	Straightening

With Windrowing
	
	
	


H. Enter cross section data into the State's Phase 2 excel spreadsheet that will be uploaded into the DMS.

G. Field verify Phase 1 data (including the location of valley walls) and correct (where necessary) on the Phase 1 Reach Summary Report forms, the State Phase 1 DMS, and the valley wall shapefile.  
H. Participate in landowner meetings/efforts, coordinated by the State, to identify potential implementation projects, and make initial landowner contact to assess interest.
I. Complete the assessment in compliance with the Quality Assurance (QA) procedures specified in the Phase 2 Handbook and Data Management System (DMS).  Prior the Phase 2 quality assurance check, a QA review should be conducted by a qualified assessment scientist prior to submitting data to the State.  Assessment data accompanied by a Quality Assurance (QA) Report shall be submitted to State no less than four weeks prior to the date of grant ending; to provide sufficient time to complete the final QA review and to address any QA needs identified.
J. Consultant will complete a River Corridor Plan (paper and digital) following the most recent version of the State “River Corridor Protection and Restoration Planning: A Guide for Project Identification and Development,” (see Attachment D) Sections 1-6; including but not limited to the following:
i. An executive summary

ii. Project overview to include project goals and objectives

iii. Fluvial geomorphic setting

iv. Methods, including a QA summary report

v. Assessment results

1. the types and degree of watershed, floodplain and channel stressors contributing to the current stream geomorphic conditions, to include copies of all standard Phase 2 DMS output maps and reports;

2. the sensitivity of stream reaches and the ongoing vertical adjustment processes, the stage of channel evolution for each study reach (Step 7 of the Phase 2 Protocols), and the vertical and lateral constraints to channel adjustments (natural and human); 

3. A discussion of bridges and culverts that either have the potential to fail because of channel adjustments or structures that may have an impact on the stream.

vi. Preliminary project identification to prioritize protection and restoration efforts within the reach and within the watershed based on the location and extent of sediment regime modifications and opportunities for flood flow and sediment load attenuation; 

Bridge and Culvert Assessment
Conduct bridge & culvert assessments using the most current version of the State's Bridge & Culvert Assessment protocol and enter data into the most current version of the State Web Based DMS. Maintain reproducible copies of all field documents.  Bridge & culvert assessments will be completed on all bridges/culverts on reaches assessed in Phase 2 excluding those bridges and culverts that have already been entered into the DMS. Maintain reproducible copies of all field documents.  Bridge & culvert assessments will be completed on all bridges/culverts on reaches assessed in Phase 2 excluding those bridges and culverts that have already been entered into the DMS.
Phase 2 SGA Standards and Deliverables:

· A minimum of 3 CD’s containing the following information

· Reports – All documents should be provided in both paper and digital, Microsoft Word form; a minimum of 3 printed copies is required.  All written reports should be double-sided where possible.

· Field sketches and computer files including Phase 2 DMS-entered data, cross-section spreadsheets, Phase 1 updates, GIS shape files (including verified valley walls), and updated FIT files for the features listed in Task D Table.

· Pictures – Filed by segment ID (and notes as to what the picture is )

· Copies of all reports and documents should be provided to CVRPC and DEC River Management Program no less than two weeks prior to any scheduled review or public discussion.

· All data, databases, reports, programs and materials, in digital and hard copy formats, created under this project shall become the joint property of the Consultant, CVRPC and the State of Vermont.
Standards and Deliverables:
1. Conduct the assessment in compliance with the State’s River Management Programmatic Quality Assurance Project Plan QAPP (7/30/03) and complete the Quality Assurance (QA) procedures specified in the Phase 2 Handbook and DMS.

2. Related spatial and/or geographic information must be developed in accordance with Vermont Geographic Information System (VGIS) standards as adopted by the Vermont Center for Geographic Information (VCGI).  

3. All documents should be provided in both paper and digital form, Microsoft Word format.  Enter all data into the current version of the ANR Web-based Data Management System (DMS).

4. All written reports should be double-sided where possible.

5. Copies of all reports and documents, including drafts, should be provided to CVRPC and DEC River Management no less than two weeks prior to any scheduled review or public discussion.  These specific public presentation dates will be established through the contract period.

6. All data, databases, reports, programs and materials, in digital and hard copy formats, created under this project shall become the joint property of CVRPC and the State of Vermont.

7. All persons collecting Geomorphic Assessment Data must have received formal training from the State’s River Management Program.
8. Participate in Public Education/Outreach meetings coordinated by CVRPC. 
Proposal Format:
All proposals must be submitted via email and are not to exceed 20 pages including attachments.  The proposal should include and will be evaluated on the following information:

Understanding
Describe briefly your understanding of this project, including tasks 
of the Project:       
to be performed, and the issues and needs to be addressed, and also how you propose to coordinate activities with CVRPC.
Technical 

Detail the procedures you would use to complete each task.  These 

Methodology:

should be organized into a proposed work program framework 




with clearly defined tasks and milestones.  

Deliverables:  
Identify specific products to be delivered, and when.

Schedule:
Identify the specific schedule you propose to follow in completing the tasks, and benchmarks for evaluating progress.  A chart should be included to present proposed time lines by tasks and milestone dates.  All work must be completed March 30th, 2014. 

Organizational
Identify persons who will be involved in the project and their 

Chart:
respective roles and/or functions.  The project manager and task leaders should be clearly identified.

Person Hour
        
A matrix should be included which identifies the person hours to 

Task Matrix:

be provided by task for each key individual.
Qualifications:
The nature of the project is technical and the contractor should be able to demonstrate functional knowledge of fluvial geomorphology, GPS and GIS usage and topographic map/orthophoto interpretations.  Proposals should include a brief list of projects demonstrating specific expertise in fluvial geomorphic assessments. At least three references should be provided, including client contact names, addresses and phone numbers.  Qualifications in the form of resumes for all key personnel also should be attached. 

Cost Proposal:
Present a detailed cost proposal for the work to be performed based upon the person hours by task and including personnel, overhead, other direct costs, subcontractor costs, etc. Cost proposals should be provided as a separate document and clearly identified as such.

Submission Requirements:
Proposals should be submitted via email to the following address:

Email: Currier@cvregion.com
The deadline for email submission is 4:30 pm on April 8, 2013.
All questions pertaining to the RFP should be submitted to Dan Currier via email at currier@cvregion.com by April 4th by 4:30 pm.  Responses to all questions will be emailed by 4:30 on April 5th. 
All proposals upon submission become the property of CVRPC.  The expense of preparing, submitting, and presenting a proposal is the sole responsibility of the consultant.  CVRPC retains the right to reject any and all proposals received, to negotiate with any qualified source, or to cancel in part or in its entirety this RFP as in the best interest of the CVRPC.  This solicitation in no way obligates the CVRPC to award a contract.
Evaluation Criteria: 

A selection committee consisting of representatives from CVRPC, FWR, Town of Plainfield, and VT Department of Environmental Conservation, River Management Program staff will evaluate each proposal and associated cost estimate. Evaluation criteria will include:  

· Prior experience and completion of similar work (likelihood for a high confidence level in data as described in Phase 2 QA protocol) 



· Documented areas of expertise and qualifications of  staff



· Offerer’s understanding of work to be performed and methods of  analysis


· Ability to meet deadlines


· Most cost effective number of priority reaches assessed with high quality data completed 

· Written presentation

· Availability/accessibility

· Realistic time estimates for each activity





· Cost










· Allocation of budget to task

· Proven reliability (references)


As part of the selection process, up to three selected finalists may be invited for an interview; however, CVRPC reserves the right to make its selection solely based upon the written proposals.  
Contracting Provisions:
This project is part of a larger contract that CVRPC has with the State Ecosystem Restoration Program.    
This will be a "firm fixed-price" contract to cover the performance of all-eligible services, expenses, and materials.  The amount and timing of payments will be determined during contract negotiations.  

Consultants will be evaluated for contract performance at the end of the contract period using criteria provided to the consultant at the beginning of the project.  Evaluations are designed to assist consultants and CVRPC in fulfilling the goals of CVRPC.  Evaluations may be considered in the awarding of future contracts with CVRPC.
As noted, CVRPC is under a grant agreement with the VT DEC ERP.  CVRPC therefore will not be considered liable or obligated to the selected consultant(s) for all phases of this project in the event that the contract between CVRPC and VT DEC is terminated for any reason.

All consultants and any sub-consultants must comply with any and all applicable laws, statutes, ordinances, rules, regulations, and/or requirements of federal, state, and local governments and agencies thereof, which relate to or in any manner affect the performance of this agreement.  Those requirements imposed upon the VT DEC and CVRPC, respectively, as recipients of state funds are thereby passed along to the consultant and any subconsultants.

All consultants and any subconsultants must comply with all pertinent federal, state and local laws, must carry adequate insurance coverage (not less than $100,000-per occurrence, $1,000,000 - General Aggregate Applying, in total, $1,000,000 - Products/Completed Operations Aggregate and $50,000 - Fire Legal Liability), and must affirm being an equal opportunity employer with an affirmative action plan.  It is further stated that it is the policy of the State of Vermont that Disadvantaged Business Enterprises (DBE) have the opportunity to participate to the maximum extent feasible in procurement and contracting.  











_1425456474.pdf


#
#


#


###


#


#


#


#


#


#


#


#


#


#
#


#


#


#


#


#


#


#


#


# #


#


#
# #


#


#


#


#


# #


#


#


#


#


#


#


#


#
#


#


#


#


#


#


#


#


#
#


#


#


#


#


#


#


# #


#


#


#


#


#


#


#


#


#


#


#


#
#


#


#


PLAINFIELD


MARSHFIELD


GROTON


ORANGE
BARRE TOWN


1845 Feet/ 0.3 Miles


R27


M4.05


M4.04


M4.03


M3.10
M3.09


M3.08


M3.07


M3.06


M3.05


M3.04


M3.03


M3.02


T2.08


12261 Feet/ 2.3 Miles


7221 Feet/ 1.4 Miles


6327 Feet/ 1.2 Miles


5665 Feet/ 1.1 Miles


4976 Feet/ 0.9 Miles


3477 Feet/ 0.7 Miles


2907 Feet/ 0.6 Miles


M3.01
Town of Plainfield 


Great Brook 
River Hazard Analysis 


Legend
Extent of Proposed River Hazard Zone (8.5 Miles)


# Existing Reach Points
Existing Phase 1 Geomophic Assessment Reaches 


Phase 2 Geomophic Assessment Reaches 
Reaches funded outside of ERP Grant (5 Miles)
Reaches included for funding in ERP Grant (3.5 Miles)
Town Boundaries


0 0.25 0.5 0.75 1
Miles


¹






